## Slide 1: Pharma Research Intelligence Assistant
Private, cited answers from research papers on local AI — project review
2026-10-06 → 2026-10-16 · 35 commits · measured on Azure D8ls_v6 (8 vCPU, 16 GB, CPU only)
Notes: One line: a research assistant that answers from our own papers, cites its sources, refuses when it does not know, and never sends data outside. Bridge: here is the problem it solves.

## Slide 2: Researchers need cited answers that stay private
Today | Why it is a problem
Researchers read many papers per question | Slow; synthesis and checking are manual
Public AI chat tools | Documents leave the company; answers invent facts and cannot be traced
[TO FILL] users · hours per question · questions per week | Baseline for the value case
WHAT SUCCESS MEANS (priority order)
1
Correct answers — no invented claims
2
Every claim cited to its source
3
Right evidence reaches the AI
4
Answer in 90–150 s
Constraints: local inference only · CPU only · 8 vCPU / 16 GB VM · 568 PubMed Central papers on 8 drugs
Notes: Problem first, then what success means. Success criteria were fixed before any tuning, in this priority order. Business baseline (users, hours per question) still to be filled. Bridge: here is where we ended up.

## Slide 3: The answer: evidence delivery 50 → 88%, pilot-ready
50 → 88%
expected facts reaching the AI (81% on new questions)
85%
of that evidence stated in the answer
0 / 12
out-of-scope questions with invented claims
~100 s
per answer on a CPU-only VM
Pilot-ready after two admin steps
Not yet production-ready: login, access control, document formats
Story: problem → investigation → root cause → solution → proof → model choice → operational risks → readiness → next steps
Notes: Bottom line up front. Four numbers the rest of the talk explains, and the honest status: pilot-ready after two admin steps, not production-ready. Bridge: to follow the story, here is how the system answers a question.

## Slide 4: How the system answers a question
1 Find papers
search 568 papers by
title, abstract and text
2 Pick passages
8 best passages
from those papers
3 Write answer
local AI model
Qwen 2.5 7B
4 Validate
every claim cited
to a passage
Nothing relevant found → refuse in ≈ 4 s, without calling the AI
Output: cited answer + clickable evidence list
Runs as a web page and API on one VM; no external service while answering
Notes: Only the vocabulary the rest of the talk needs: papers, passages, the AI model, validation. Everything runs on one VM. Bridge: before changing anything, I needed a way to measure 'correct'.

## Slide 5: First, a benchmark to define 'correct'
Question type | Tuning set | Held-out (final exam) | Total
Single-paper questions (expected facts) | 16 (52) | 8 (16) | 24 (68)
Multi-paper questions | 9 | 4 | 13
Out-of-scope questions (must refuse) | 2 | 10 | 12
Total | 27 | 22 | 49
Every question lists the facts a correct answer must contain
Held-out questions written after the design; never used for tuning
Runs the exact production code path
Measures: evidence delivered, facts stated, citations, refusals, time
Notes: Each question has the facts a correct answer must contain, so 'correct' is countable. 22 questions were written later and kept aside as a final exam. The same harness runs the real production code. Bridge: the first measurement was the surprise.

## Slide 6: Baseline: half the evidence never reached the model
52 expected facts in the tuning questions
26 reached the AI in the 8 passages (50%)
≤ 26 facts the AI could possibly state
5 of 16
tuning questions with no expected fact in the evidence at all
50%
same on held-out questions (8 of 16 facts)
Conclusion: retrieval — not the AI model — was the bottleneck
Notes: The key insight: the AI can only state facts it is given. In the original system only 26 of 52 expected facts were even in the evidence handed to the model, and 5 questions had none. So retrieval, not the AI, was the main challenge. Bridge: why was the evidence missed?

## Slide 7: Root cause: the right paper, but the wrong passage
94%
right paper found
35%
answer passage found
WHY THE PASSAGE WAS MISSED
Questions are worded differently from Results sections
The reranker preferred Discussion over Results text
Only 2 passages per paper were allowed
TESTED AND RULED OUT
Suspect | Result
Index built wrongly | Rebuild identical
Text cut off when embedding | No effect
Distance metric | No effect
Rewriting the query | +0 answer passages
Biomedical reranker | Worse, 3× slower
Notes: Experiments separated finding the paper from finding the passage. The paper was found 94% of the time; the passage with the answer only 35%. Three causes explain it. Several plausible suspects were tested and ruled out, which kept the fix focused. Bridge: that pointed to a different design.

## Slide 8: Paper-first retrieval: find the study, then read it deeply
568 papers
Top papers
(by title + abstract + text)
Best passages
inside those papers
Question type | Evidence given to the AI
About one study | 6 passages from the top paper + 2 from the next
Broad, across studies | 1 passage from each of 8 papers
Nothing relevant (score < 3.5) | Refuse — no AI call (≈ 4 s)
Design follows the diagnosis: keep what worked (paper search), fix what failed (passage choice)
Notes: Since papers were found reliably, search papers first, then choose passages only inside the best papers. The budget adapts to the question; if nothing is relevant the system refuses before calling the AI. Bridge: did it work?

## Slide 9: Result: evidence reaching the model rose from 50% to 88%
Chart: Tuning questions, % (before vs after)
| Facts reaching the AI | Multi-paper coverage
Before | 50 | 41
After paper-first | 88 | 66
+38 pts
facts reaching the AI (26 → 46 of 52)
5 → 0
questions with no evidence at all
Notes: Measured on the tuning questions. Multi-paper coverage also improved. Questions with no evidence at all dropped from 5 to 0. Bridge: but these are the questions I tuned on — is the gain real?

## Slide 10: Proof: 81% on 22 questions never used for tuning
Chart: Facts reaching the AI, % — tuning vs held-out
| Tuning questions | Held-out questions
Before | 50 | 50
After paper-first | 88 | 81
Held-out metric | Before | After
Facts reaching the AI | 50% | 81%
Multi-paper coverage | 0.30 | 0.53
Questions with no evidence | 4 | 2
Similar gain on unseen questions → the improvement is real, not memorised
Notes: The 22 held-out questions were written after the design was frozen and never used to tune it. The gain holds there, so it is not overfitting. Bridge: with the evidence now present, how good are the answers?

## Slide 11: Answers state 85% of the evidence and refuse correctly
85%
of facts in the evidence stated (50 of 59)
0 / 12
out-of-scope questions with invented claims
5 → 0
correct answers discarded by validation
REMAINING LIMITS
Limit | How often
Secondary statistics omitted beside the main finding | ≈ 15% of facts given
Citation not always on the same line as the claim | 56–72% on the same line
Arithmetic slip in a derived number | 1 in 20 answers checked
Notes: Of the facts the AI received, it stated 50 of 59. On 12 out-of-scope questions it never invented a claim; 9 were refused by retrieval in about 4 seconds. The limit: some secondary statistics are left out. Bridge: so is the AI model now the weak link?

## Slide 12: Facts are now lost equally in search and in writing
Chart: Where the 68 expected facts end up (all single-paper questions)
| 68 expected facts
Stated in the answer | 50
Reached the AI, not written | 9
Never reached the AI | 9
Search losses (9): known hard cases — passage cut off, low rank inside the paper
Writing losses (9): the open question — would a different AI model keep them?
Notes: Of 68 expected facts: 50 are stated, 9 never reach the AI (hard retrieval cases), and 9 reach the AI but are not written. That raises the question: would a better AI model recover the 9? Bridge: so I tested that directly.

## Slide 13: Seven configurations, same evidence: Qwen 2.5 7B stays
Chart: Quality vs speed — up and left is better
| 90 | 116 | 128 | 127 | 160 | 215 | 224
Facts stated (of 40) | 32 | 28 | 34 | 27 | 32 | 33 | 33
Why Qwen 2.5 7B | 
Facts | Top group (± 2 = noise)
Speed | Fastest: 90–96 s
RAM | 5.2 GB
Refusals | Correct, concise
Licence | Apache 2.0
Notes: Every model received exactly the same stored evidence, so differences come from the model alone. Larger models (12–14B) gained about one fact — within run-to-run noise — for 2.3× the time and twice the RAM. Higher precision (Q8) gave no gain. Bridge: why do bigger models cost so much time?

## Slide 14: Where the 100 seconds go
Chart: Seconds per typical answer
| One answer
AI reads question + 8 passages | 43
AI writes the answer | 52
Search + selection | 5
Piece | Tokens | Speed | Time
Question | ≈ 26 | — | < 1 s
Instructions | ≈ 590 | 77 tok/s | ≈ 8 s
8 evidence passages | ≈ 2,670 | 77 tok/s | ≈ 35 s
Answer written | ≈ 370 | 7.3 tok/s | ≈ 52 s
18–25%
faster: 8 threads
10–20 s
with a GPU (est.)
Notes: The AI reads about 3,300 tokens (the 8 passages are 81% of that) at 77 tokens/s, then writes about 370 tokens at 7.3 tokens/s. Search is 5 s. CPU inference is the limit, so the lever is hardware (GPU), not tuning. Using all 8 CPU threads gave 18–25%. Bridge: running these tests for hours exposed a real risk.

## Slide 15: Long test runs revealed hidden memory growth
Chart: Measured: +0.19 GB per answer, still rising
| 1 | 5 | 10 | 15 | 20 | 25 | 30 | 35 | 40
AI process memory (no fix) | 5.2 | 6 | 7 | 8 | 9 | 10 | 11 | 11.9 | 12.9
Question | Finding
Where is it stored? | In RAM of the AI process (llama-server)
What is stored? | Each prompt's working state, ≈ 0.19 GB
Limit? | Up to 8 GB; no setting to change it
Evidence | Ollama log: "39 prompts, 7,804 MiB"
Impact | 16 GB VM, no swap → crash ≈ answer 40
Notes: Found during the model study: the AI process memory was sampled during every answer and rose about 0.19 GB each time. Ollama's log confirmed it keeps a RAM copy of each prompt's working state, up to 8 GB per model, with no setting to turn it off. On this 16 GB VM without swap that would crash the service after about 40 answers. Bridge: here is the fix and the proof.

## Slide 16: Fixed and verified: memory bounded over 75 answers
Chart: Measured AI process memory
| 1 | 5 | 10 | 15 | 20 | 25 | 30 | 35 | 40
Before fix | 5.2 | 6 | 7 | 8 | 9 | 10 | 11 | 11.9 | 12.9
After fix (reload between requests) | 5.2 | 6 | 7 | 8 | 5.4 | 6.4 | 7.4 | 8.4 | 6
Check (75 live answers) | Result
Peak memory | 7.8–8.6 GB (was 12.9)
Errors | 0
Same evidence retrieved | 75 / 75
Facts stated vs before | 107 vs 106
Cost | ≈ 6 s reload, between requests
Notes: The only way to free the cache is to unload and reload the model (about 6 s). The service now does this between requests after 20 answers or when free RAM drops below 4 GB, and at start-up. Verified on the live service: 75 answers, memory at most 7.8–8.6 GB, 0 errors, same evidence and same answer quality. Bridge: memory is one risk; privacy is the other.

## Slide 17: Documents stay on the machine; one connection to close
Check | Result
Questions, documents, answers leaving the VM | None — traffic stays inside the machine
Cloud AI or telemetry | None
Ollama connection to ollama.com | Open from start-up
Fix: OLLAMA_NO_CLOUD=1 + firewall rule | Verified on test instance; admin to apply
Still needed for multi-user use: login · per-document access control · retention and encryption of stored questions
Notes: Network traffic was recorded every second during a live question: the application only talked inside the VM. Separately, Ollama opens a background connection to ollama.com at start-up and would forward '-cloud' model names there. One setting plus a firewall rule closes it (verified on an isolated test instance). Bridge: so where does that leave us?

## Slide 18: Pilot-ready after two admin steps, not production-ready
Area | Status | Basis
Answer quality and refusals | Ready | 85% of evidence stated; 0 invented claims
Retrieval | Ready (current corpus) | 88% / 81% held-out; re-test at 10k+ documents
Speed | Within target | ≈ 100 s per answer
Memory stability | Ready | Bounded; 75 live answers, 0 errors
Privacy | Admin step | OLLAMA_NO_CLOUD + firewall rule
Reliability | Admin step | Enable auto-start after reboot
Security / multi-user | Not ready | No login, no access control, plain-text logs
Document formats / scale | Not ready | PubMed XML only; one request at a time
Notes: Scorecard by area. Everything a small pilot needs is in place except two admin steps that take minutes. Production use needs security controls and internal document formats. Bridge: and if it needs to grow?

## Slide 19: What it takes to scale
Hardware | Answer time | Users | Documents | Basis
16 GB laptop (Qwen 3 4B) | 1.5–3 min | 1 | 15–30k | est.
32 GB laptop | 1.5–2 min | 1–2 | ≈ 150k | est.
Current VM, 16 GB | ≈ 100 s | 5–10 | +15k on current disk | measured
Department server, 1 GPU | 10–20 s | 100–150 | 1M+ | est.
0.53 GB
disk per 1,000 documents (≈ 20 pages each)
64 MB
RAM per 1,000 documents
≈ 45 min
indexing per 1,000 documents (this VM)
Notes: Only the current VM row is measured; laptop and server rows are estimates to confirm on real hardware. Storage is cheap; the AI's speed and the number of simultaneous users are what require bigger hardware. At larger corpus sizes, retrieval quality must be re-tested. Details in appendix A3 and A4.

## Slide 20: Remaining work and decisions requested
When | Work | Why
Now | Block Ollama egress · enable auto-start · add swap | Privacy, reliability
Next | Login, access control, retention policy | Multi-user safety
Next | PDF / DOCX ingestion + retrieval re-test at scale | Internal documents
Next | Answer structure + claim-level citations | The 15% omission gap
Later | GPU server, parallel requests | Speed, concurrency
Decision 1 · Approve a pilot
3–5 researchers, current VM
Decision 2 · Approve next work package
Security + formats + answer structure
Decision 3 · GPU server?
≈ 10–20 s answers, 100+ users (est.)
Notes: Close with the plan and the three decisions. Effort estimates still to be filled.

## Slide 21: Appendix A1 · Full model comparison
Model | Facts / 40 | Median | p90 | RAM | Disk | Read tok/s | Write tok/s | Answer tok | Verdict
Qwen 2.5 7B Q4 | 32 | 90 s | 106 s | 5.2 GB | 4.7 GB | 77 | 7.3 | 370 | Selected
Qwen 2.5 7B Q8 | 28 | 116 s | 144 s | 9.2 GB | 8.1 GB | 53 | 6.2 | 326 | No gain
Qwen 3 4B | 34 | 128 s | 165 s | 4.0 GB | 2.5 GB | 101 | 6.9 | 616 | Verbose
Qwen 3 8B | 32 | 160 s | 201 s | 6.4 GB | 5.2 GB | 65 | 4.9 | 566 | Slower
Llama 3.1 8B | 27 | 127 s | 147 s | 6.0 GB | 4.9 GB | 67 | 5.4 | 378 | Weaker
Gemma 3 12B | 33 | 215 s | 244 s | 9.8 GB | 8.2 GB | 43 | 4.2 | 594 | Too slow
Phi-4 14B | 33 | 224 s | 256 s | 10.5 GB | 9.1 GB | 36 | 3.3 | 442 | Too slow
Notes: Identical stored evidence, 8 threads, 8K context, temperature 0. Facts = adjudicated facts stated on 14 single-paper screening questions (40 facts). Full 40-answer set: Qwen 2.5 7B 85%, Qwen 3 8B 81%.

## Slide 22: Appendix A2 · Why the remaining fact loss persists
Factor tested | Experiment | Result | Conclusion
Model size / family | 6 models, 4–14B | All within ± 2 facts except Llama (−5) | Not model-limited
Quantization | Q4_K_M vs Q8_0 | 32 vs 28 facts | Q4 is not the cause
Prompt structure | One finding per bullet | Citations 72% → 100%; facts 32 → 29 | Changes citations, not facts
Context size | 8 vs 4 passages | Retention 80% → 68% | Fewer passages hurt
Evidence order | Ranked vs reversed | 32 vs 30 facts | No effect
Answer length | Short vs long answers | 78% vs 81% | No effect
Scoring | Manual adjudication | 2 of 14 questions mis-scored | Part of the 'loss' was scoring
Notes: All on the same stored evidence. Conclusion: the model omits statistics it treats as peripheral, plus answer templates that sometimes do not fit the question.

## Slide 23: Appendix A3 · Company laptops by RAM
Laptop RAM | Free for AI | Qwen 3 4B (≈ 6 GB) | Qwen 2.5 7B (≈ 7–10 GB) | 12–14B (≈ 12–13 GB) | Verdict
8 GB | ≈ 1–2 GB | No | No | No | Not supported
16 GB | ≈ 8–10 GB | Yes | Close other apps | No | Single user
32 GB | ≈ 24 GB | Yes | Yes | Fits, ≈ 4 min | Recommended
64 GB | ≈ 56 GB | Yes | Yes | Fits, slow | Works; GPU better
Laptop | Answer time (Qwen 2.5 7B) | Documents (RAM-bound)
x86, 16 GB | 1.5–3 min | 15,000–30,000
x86, 32 GB | 1.5–2 min | ≈ 150,000
Apple Silicon 16–32 GB | 20–60 s | 15,000–150,000
Notes: Assumes office, browser and security software use 6–8 GB (est.). The assistant needs the AI model plus about 2 GB for the app. All laptop figures are estimates.

## Slide 24: Appendix A4 · Storage capacity and per-MB cost
Input | Disk | RAM
1 MB of plain document text | ≈ 10.5 MB | ≈ 1.5 MB
1 paper (~20 pages) | 0.53 MB | ≈ 64 KB
1,000 papers | 0.53 GB (0.95 GB with backup) | 64 MB
Free disk | Documents (no backup) | With backup
20 GB | ≈ 13,000 | ≈ 7,500
50 GB | ≈ 58,000 | ≈ 33,000
100 GB | ≈ 134,000 | ≈ 75,000
250 GB | ≈ 360,000* | ≈ 200,000*
Corpus | Disk | With backup | Index RAM | Indexing
10,000 papers | 5.3 GB | 9.5 GB | 0.64 GB | ≈ 7.5 h
50,000 papers | 27 GB | 48 GB | 3.2 GB | ≈ 37 h
100,000 papers | 53 GB | 95 GB | 6.4 GB | ≈ 3 days
* needs ≈ 23 GB RAM for the index — more than a 16 or 32 GB laptop can spare
Notes: Measured: 23.7 MB of indexed text occupies a 250 MB index; 0.53 MB per paper-sized document. System itself 8.9 GB. 20% of disk kept free; RAM limits capacity before disk on laptops (≈ 64 KB per document).

## Slide 25: Appendix A5 · Risk register
Risk | Severity | Probability | Mitigation | Status
Prompt-cache memory growth | High | High (before fix) | Reload policy + start-up reset | Mitigated, measured
Ollama outbound to ollama.com | High | Certain | OLLAMA_NO_CLOUD=1 + firewall | Admin step
No authentication / access control | High | Certain if multi-user | Reverse proxy + SSO; access rules | Open
Plain-text question / answer logs | Medium | Certain | Retention policy; disk encryption | Open
One request at a time | Medium | High with 2+ users | GPU server / parallel requests | Open
Auto-start disabled | Medium | High after reboot | systemctl enable pharma-rag | Admin step
Retrieval at larger corpus | Medium | Medium at 10k+ docs | Re-test at target size | Open
Small, single-labeler benchmark | Medium | — | More questions; second reviewer | Open
Notes: Severity = impact if it happens; probability on a 16 GB host running continuously. Status as of 2026-10-19.